# Sprint Planning Meeting

# Contents

Table of Contents

# Sprint Planning — September 2, 2026

Attendees: Alice (PM), Bob (Eng Lead), Carol (Design), Dave (QA)
Duration: 60 minutes
Location: Conference Room B / Zoom

## Agenda

- Review last sprint outcomes

- Prioritize backlog items

- Assign owners and deadlines

- Identify blockers

## Last Sprint Recap

- Shipped batch conversion CLI flags (--dry-run, --output-dir)

- Fixed table normalization bug in CJK headings

- Deferred template marketplace to Q4

Sprint velocity: 34 points completed (planned 38). Two stories carried over.

## Decisions

- P0 productization is the top priority for this sprint

- Examples gallery ships before GitHub templates

- No new engine work until Document AST design is approved

- Keep Markdown as the source of truth in Git

## Action Items

- <input class="task-list-item-checkbox" disabled="disabled" type="checkbox"> Alice — finalize README copy by Wednesday

- <input class="task-list-item-checkbox" disabled="disabled" type="checkbox"> Bob — create 7 example documents and verify conversion

- <input class="task-list-item-checkbox" disabled="disabled" type="checkbox"> Carol — design logo and demo assets

- <input class="task-list-item-checkbox" disabled="disabled" type="checkbox"> Dave — add CI step for examples conversion

- <input class="task-list-item-checkbox" disabled="disabled" type="checkbox"> Bob — write SECURITY.md and issue templates

- <input class="task-list-item-checkbox" disabled="disabled" type="checkbox"> Alice — update CHANGELOG for P0 release

## Backlog Priorities

| Priority | Item | Owner | Target |
| --- | --- | --- | --- |
| P0 | README repositioning | Alice | Sep 5 |
| P0 | Examples gallery | Bob | Sep 6 |
| P0 | GitHub templates | Bob | Sep 6 |
| P1 | Document AST design | Bob | Sep 15 |
| P1 | Template presets | Carol | Oct 1 |
| P2 | PyPI publish decision | Alice | TBD |

## Discussion Notes

### Examples Gallery

Bob proposed 7 curated examples covering technical, business, academic, API, meeting, AI, and Chinese content. Each example should convert with the native engine only (no mmdc dependency for CI).

### Branding

Carol will deliver minimalist SVG logo (MD → DOCX) in near-black (#111827). No mascot, no gradients.

### CI

Dave confirmed the examples conversion step can run on the existing Ubuntu matrix without mermaid-cli.

## Blockers

- None currently

## Next Meeting

Date: September 9, 2026
Focus: P0 acceptance review and P1A kickoff

## Parking Lot

- Web playground (deferred to P2)

- VS Code extension (deferred to P3)

- MCP server (deferred to P4)